Sprint 1 Plan

Pupper

Completion Date: 10/22/17

Revision #: 1

Revision Date: 10/19/17

Goal: Set the foundation of the app.

Tasks:

1. As a user, I want an interface for pictures so that I can look at pictures of the dog [2].
   1. Task 1: Design the UI for the picture viewing of the dogs
   2. Task 2: Hard code in dog profiles for proof of concept if server takes too long
2. As a user, I want a log-in page that is connected to social media so I can easily log into Pupper [2].
   1. Task 3: Design the UI log-in page for the app
   2. Task 4: Implement functions on the log-in page to access the server
3. As an administrator of the app, I want a database to easily store and manage the information [8]
   1. Task 5: Setting up the server and creating the tables on the server
   2. Task 6: Setting up the server side access

Team Roles & assignments:

1. Aaron: (Back-End Developer) Task 5, Task 6
2. Josh: (Back-End Developer) Task 5, Task 6
3. Chris: (Front-End Developer) Task 1
4. Joseph: (Front-End Developer) Task 2
5. Sri: (Front-End Developer) Task 3

Scrum Board:

* Trello: https://trello.com/b/XFgm07Iw/sprint-1

Scrum Times:

1. Tue 10:50
2. Thurs 14:00
3. Fri 11:30